# Menu Grading Tool — Full Project Plan

## For Implementation by Claude 4.6 in Cursor

## 1. Executive Summary

Build a standalone web-based Menu Grading Tool that enables GSO and BPO team members to QA menu builds completed for Square sellers. The tool will:

- Accept a PDF or image of a seller's physical menu

- Compare it against either a Square Catalog (via API) or an uploaded Excel catalog export

- Apply a standardized QA rubric (Neatness, Organization, Accuracy, Thoroughness)

- Produce a detailed, scored QA report with per-item grades, issue lists, and recommendations

This replaces the current manual QA process where reviewers eyeball menus against the rubric in a spreadsheet.

## 2. Users & Access

### Primary Users

The tool will be used by the GT (Guatemala) and MNL (Manila) BPO teams plus GSO internal staff.

### User Emails (for initial access/auth)

- yecheverria-bpo@bpofit.com

- sebastianguzman-bpo@bpofit.com

- layshanayeliquevedo-bpo@bpofit.com

- czamora-bpo@bpofit.com

- candreapiedrasantaanleu-bpo@bpofit.com

- leonel-bpo@bpofit.com

- amauricio-bpo@bpofit.com

- alyanna-bpo@bpofit.com

- randell-bpo@bpofit.com

### Auth Approach

- For V1: Simple email-based login (allowlist the above emails + any @squareup.com / @block.xyz domain)

- For V2: Consider SSO/OAuth integration

## 3. Architecture Overview

### System Diagram

Frontend (React/Next.js) contains three main areas:

- Menu Upload (PDF/IMG)

- Catalog Source (API/Excel)

- QA Report Dashboard (Scores/Issues)

Backend (Node.js) contains:

- PDF/IMG Parser (OCR) — receives uploads from frontend

- Square API Client + Excel Parser — receives catalog source selection

- Comparison Engine (Match → Diff → Score) — receives data from both parsers

- Grading Engine (Rubric Logic) — receives comparison results

- Database (PostgreSQL) — stores grading history, user sessions, audit trail

### Recommended Tech Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | Next.js 14+ (App Router) with TypeScript, Tailwind CSS, shadcn/ui | Modern React framework, great DX, SSR for performance |
| Backend | Next.js API Routes (or separate Express/Fastify if needed) | Keep it simple — single deployable |
| PDF/Image Parsing | pdf.js for PDF text extraction + Tesseract.js (or Google Vision API) for image OCR | pdf.js handles text-based PDFs; Vision API for scanned/image menus |
| AI/LLM Layer | OpenAI GPT-4o or Claude API for intelligent menu parsing & comparison | Structured extraction from messy menu layouts |
| Excel Parsing | xlsx (SheetJS) library | Industry standard for .xlsx/.xls parsing |
| Square API | Square Node.js SDK | Official SDK for catalog operations |
| Database | PostgreSQL via Prisma ORM | Structured data, audit trail, history |
| Auth | NextAuth.js with email provider | Simple, extensible |
| Hosting | Vercel (frontend) + Railway/Render (DB) or single VPS | Easy deployment |

## 4. Data Models

### 4.1 Menu Source (from PDF/Image)

MenuSource:

- id: string

- uploadedAt: Date

- fileName: string

- fileType: 'pdf' | 'image'

- fileUrl: string

- parsedData: ParsedMenu

ParsedMenu:

- categories: ParsedCategory[]

- rawText: string

- parseConfidence: number (0-1)

- warnings: string[]

ParsedCategory:

- name: string

- items: ParsedItem[]

- order: number

ParsedItem:

- name: string

- description?: string

- basePrice?: number

- variations: ParsedVariation[]

- modifiers: ParsedModifierSet[]

- rawText: string (original text from menu for audit trail)

ParsedVariation:

- name: string

- price: number

- order: number

ParsedModifierSet:

- name: string

- required: boolean

- minSelections?: number

- maxSelections?: number

- options: ParsedModifierOption[]

ParsedModifierOption:

- name: string

- priceAdjustment?: number

- nestedModifiers?: ParsedModifierSet[]

### 4.2 Catalog Source (from Square API or Excel)

CatalogSource:

- id: string

- sourceType: 'square_api' | 'excel_upload'

- merchantId?: string

- fetchedAt: Date

- data: NormalizedCatalog

NormalizedCatalog:

- categories: CatalogCategory[]

- items: CatalogItem[]

- modifierLists: CatalogModifierList[]

- totalCounts: { categories: number, items: number, modifierLists: number }

CatalogItem:

- id: string

- name: string

- description?: string

- categoryId?: string

- categoryName?: string

- variations: CatalogVariation[]

- modifierListIds: string[]

- autoAddToCheck: boolean

- locationIds: string[]

- displayGroupName?: string

CatalogVariation:

- id: string

- name: string

- price: number (in cents)

- ordinal: number

CatalogModifierList:

- id: string

- name: string

- selectionType: 'SINGLE' | 'MULTIPLE'

- minSelected?: number

- maxSelected?: number

- modifiers: CatalogModifier[]

CatalogModifier:

- id: string

- name: string

- price?: number (in cents)

- ordinal: number

### 4.3 Grading Report

GradingReport:

- id: string

- createdAt: Date

- gradedBy: string (user email)

- menuSourceId: string

- catalogSourceId: string

- market: 'US' | 'EU' | 'AU'

- specialRequests: string

- overallScore: number (0-100)

- sectionScores: { neatness, organization, accuracy, thoroughness } (each a SectionScore)

- itemGrades: ItemGrade[]

- issues: { priceDiscrepancies, capitalizationErrors, modifierIssues, duplicates, missingItems, extraItems }

- summary: { totalItemsGraded, itemsBelow80, itemsAbove90, averageScore, specialRequestCompliance }

- recommendations: string[]

SectionScore:

- score: number (0-100)

- maxPoints: number

- earnedPoints: number

- details: string

ItemGrade:

- itemName: string

- categoryName: string

- overallScore: number

- neatness: number

- organization: number

- accuracy: number

- thoroughness: number

- issues: string[]

PriceDiscrepancy:

- itemName: string

- variationName?: string

- menuPrice: number

- catalogPrice: number

- difference: number

CapitalizationError:

- itemName: string

- field: 'item_name' | 'category_name' | 'variation_name' | 'modifier_set' | 'modifier_option'

- currentValue: string

- expectedValue: string

ModifierIssue:

- itemName: string

- issueType: 'missing' | 'extra' | 'wrong_price' | 'wrong_limits' | 'wrong_order' | 'not_alphabetized' | 'missing_context' | 'missing_nested'

- description: string

- modifierSetName?: string

- modifierOptionName?: string

DuplicateItem:

- itemName: string

- instances: { id, location?, service?, price? }[]

- isIntentional: boolean

- reason?: string

MissingItem:

- itemName: string

- source: 'menu' | 'catalog' (missing FROM this source)

- categoryName?: string

ExtraItem:

- itemName: string

- source: 'menu' | 'catalog' (extra IN this source)

- categoryName?: string

## 5. QA Rubric — Scoring Logic (CRITICAL)

This is the heart of the tool. The rubric comes from the existing Google Sheet (spreadsheet ID: 1qZB_T38D1zZg7qXUt6lhzD_QGXodwN1nH13fTRzeJxY).

### 5.1 Scoring Categories & Weights

| Section | Criteria | Weight | Full (10pts) | Partial (5pts) | None (0pts) |
| --- | --- | --- | --- | --- | --- |
| NEATNESS | Capitalization, punctuation, spelling | 10 | 0-1 errors | 2-5 errors | >5 errors |
| ORGANIZATION | Variations correctly identified, named, ordered | 10 | 0 errors | 1-3 errors | >3 errors |
| ORGANIZATION | Modifier sets & options in order (required first, options alphabetized) | 10 | 0 errors | 1-3 modifier sets not alphabetized | >3 or illogical order |
| ORGANIZATION | Menu grid organized; display groups & SO categories logical | 10 | All criteria met | 1-2 criteria not met | ≥3 criteria not met |
| ACCURACY | Auto Add to Check properly enabled | 10 | 0-1 errors | 2-5 errors | >5 errors |
| ACCURACY | Modifier sets: correct options, pricing, limitations, applied to correct items | 10 | 0-1 errors | 2-3 modifier sets wrong | >3 modifier sets wrong |
| ACCURACY | Items named appropriately; no duplicates | 10 | 0-1 errors | 2-3 errors | >3 errors |
| ACCURACY | Items assigned to correct locations, display groups, SO categories | 10 | 0-1 errors | 2-3 errors | >3 errors |
| THOROUGHNESS | Special instructions and notes followed | 10 | 100% accommodated | 75-99% accommodated | <75% accommodated |
| THOROUGHNESS | Critical thinking & examination skills used | 10 | Evident | Attempted but failed | No effort |

Total possible: 100 points

### 5.2 Automated Checks (What the tool can grade programmatically)

These checks can be fully automated with code logic:

- Title Case Validation — Check every item name, category name, variation name, modifier set name, modifier option against Title Case rules (lowercase: of, with, and, etc.)

- Spelling Check — Use a dictionary/spell-check library; flag obvious errors

- Variation Ordering — Verify variations are ordered smallest→largest or cheapest→most expensive

- Variation Naming — Ensure item name is NOT repeated in variation name

- Modifier Alphabetization — Check that options within each modifier set are alphabetical

- Required Modifiers First — Verify required modifier sets appear before optional ones

- Auto-Add-to-Check Rules:

  - US/EU: Drinks without variations or modifiers → Y (auto-add)

  - AU: ALL items without variations or modifiers → Y (auto-add)

- Price Matching — Compare every price between menu source and catalog

- Duplicate Detection — Find identical/near-identical item names; flag unless different services/pricing

- "Or" in Item Names — Flag any item containing the word "or"

- Context in Names — Flag items that appear to lack context (e.g., just "Chocolate" instead of "Chocolate Shake") — this requires LLM assistance

- Unit Formatting — Validate units match pattern (8oz, 250ml, 5lb — no spaces, abbreviated)

- Missing/Extra Items — Cross-reference menu items vs. catalog items

### 5.3 AI-Assisted Checks (Require LLM judgment)

These need an LLM (GPT-4o or Claude) to evaluate:

- Menu grid organization quality — Is the category order logical? (appetizers first, desserts last, drinks grouped)

- Context sufficiency in names — Does "Chocolate" need to be "Chocolate Shake" or "Chocolate Cake"?

- Modifier set logic — Should this be 2 separate modifier sets or 1 with a max of 2?

- Nested modifier necessity — Should "Salad" have nested dressing options?

- Special request compliance — Did the build follow the specific instructions?

- Critical thinking assessment — Were workarounds needed and implemented?

- Aesthetic grid assessment — Color, tile size, spacing quality

## 6. Feature Specifications

### 6.1 Menu Upload & Parsing

User Flow:

- User clicks "Upload Menu" → file picker accepts PDF, PNG, JPG, JPEG

- System displays upload progress

- For PDFs: Extract text using pdf.js first; if text extraction yields <50% confidence, fall back to OCR

- For images: Use OCR (Tesseract.js or Google Vision API)

- After extraction, send raw text to LLM with structured extraction prompt

- Display parsed menu in editable preview — user can correct any parsing errors before proceeding

- User confirms parsed data

LLM Extraction Prompt (for menu parsing):

"You are a menu data extractor. Given the raw text from a restaurant menu, extract and return a structured JSON object with:

- categories (array): each with name, order, and items

- items (array per category): each with name, description, basePrice, variations, modifiers

- variations: name, price, order (smallest to largest)

- modifiers: setName, required (boolean), minSelections, maxSelections, options (name, priceAdjustment)

Rules:

- Normalize prices to cents (integer)

- Identify variations vs modifiers correctly (variations = mutually exclusive with different prices; modifiers = optional customizations)

- Preserve original text for audit trail

- Flag any ambiguous items with a confidence field < 0.8

Return ONLY valid JSON."

### 6.2 Catalog Source Selection

Option A: Square API

- User enters merchant ID or business name

- System calls Square Catalog API: POST /v2/catalog/search with object_types: ['ITEM', 'CATEGORY', 'MODIFIER_LIST'], include_related_objects: true

- Follow ALL pagination cursors until exhausted

- Normalize data into CatalogSource format

- Display summary: "Found X items, Y categories, Z modifier lists"

- User confirms

Option B: Excel Upload

- User uploads .xlsx or .xls file

- Parse using SheetJS

- Map columns to catalog fields (auto-detect common Square export column names)

- Display preview of parsed data

- User confirms mapping

Square API Pagination (CRITICAL — must exhaust all pages):

The pagination loop must continue fetching until the cursor is undefined/null. Use POST /v2/catalog/search with object_types ['ITEM', 'CATEGORY', 'MODIFIER_LIST'], include_related_objects true, limit 100. After each response, check for a cursor field. If present, include it in the next request. Continue until no cursor is returned. Document total counts at the end for verification.

### 6.3 Special Requests Input

- Text area for user to enter special requests

- Market selector dropdown: US, EU, AU (affects auto-add rules)

- Optional: Predefined checkboxes for common special requests

### 6.4 Comparison Engine

Step-by-step comparison workflow (DO NOT SKIP STEPS):

- Count & Log — Document total items from Source A (menu) and Source B (catalog)

- Fuzzy Match — Match items between sources using:

  - Exact name match (case-insensitive)

  - Fuzzy match (Levenshtein distance ≤ 2, or Jaccard similarity > 0.8)

  - LLM-assisted matching for ambiguous cases

- Categorize Results:

  - Matched (found in both sources)

  - Missing from Catalog (in menu but not in catalog)

  - Extra in Catalog (in catalog but not in menu)

- Per-Matched-Item Comparison:

  - Price comparison (all variations)

  - Modifier comparison (sets, options, prices, limits)

  - Variation comparison (names, order, prices)

  - Category/organization comparison

- Verify Each Discrepancy — Before reporting, confirm the issue exists in source data

- Generate Issue Lists — Categorized by type

### 6.5 Grading Engine

For each matched item, calculate scores across all rubric dimensions.

Neatness Grading (10 points):

Check Title Case on item name, variation names, modifier set names, modifier option names. Check spelling. Check unit formatting (8oz not 8 oz). Check punctuation.

Scoring: 0-1 errors = 10 points, 2-5 errors = 5 points, >5 errors = 0 points.

Title Case Rules:

Lowercase exceptions: of, with, and, the, a, an, in, on, at, to, for, or, but, nor. First word always capitalized regardless.

Auto-Add-to-Check Validation:

For US/EU markets: Check if item is a drink (based on category name). If drink AND no variations AND no modifiers → should be auto-add YES. All other items → NO.

For AU market: If ANY item has no variations AND no modifiers → should be auto-add YES. Items with variations or modifiers → NO.

Compare expected vs actual auto-add setting. Flag discrepancies.

### 6.6 Report Generation & Display

Summary Dashboard (top of report):

- Overall grade (large, color-coded: green ≥90, yellow 80-89, red <80)

- Radar chart showing section scores (Neatness, Organization, Accuracy, Thoroughness)

- Quick stats cards: Total items graded, Items below 80 (count + %), Items above 90 (count + %), Price discrepancies found, Capitalization errors, Modifier issues, Duplicate items, Special request compliance

Detailed Breakdown (scrollable sections):

- Item-by-Item Grades Table — Sortable by score, category, name. Filterable by score range, category, issue type. Columns: Item Name, Category, Neatness, Organization, Accuracy, Thoroughness, Overall, Issues. Color-coded rows. Expandable rows showing detailed issues per item.

- Issue Lists (tabbed view) — Price Discrepancies tab, Capitalization Errors tab, Modifier Issues tab, Duplicates tab, Missing Items tab, Extra Items tab.

- Category Averages — Bar chart showing average score per category. Identify weakest/strongest categories.

- Top & Bottom Performers — Top 5 highest-scored items. Bottom 5 lowest-scored items with specific issues.

- Recommendations — AI-generated prioritized list of fixes. Grouped by severity (Critical / Important / Minor). Estimated effort to fix.

Export Options:

- Export as PDF

- Export as Excel

- Copy summary to clipboard (for pasting into Slack/email)

## 7. UI/UX Design Specifications

### 7.1 Page Structure

Page 1: Upload & Configure (Wizard Steps 1-3)

Step 1 — Upload Menu: Drag-and-drop zone for PDF or image. Shows parsed preview as an editable tree view with categories, items, variations, modifiers, and prices.

Step 2 — Catalog Source: Toggle between Square Dashboard and Excel Export. For Square: enter merchant ID, click Fetch Catalog, see summary counts. For Excel: drag-and-drop upload zone.

Step 3 — Settings: Market selector (US/EU/AU). Special requests text area. Optional checkboxes for grid analysis and Square Online category check.

Page 2: Grading Report

Top section: Overall score (large number with color), section score progress bars, quick stat cards.

Middle section: Tabbed navigation — Items, Issues, Categories, Recommendations.

Items tab: Full sortable/filterable table with expandable rows.

Issues tab: Sub-tabs for each issue type with detailed tables.

Categories tab: Bar chart of category averages.

Recommendations tab: Prioritized fix list with severity badges.

### 7.2 Design System

- Colors: Green (#24B47E) for score ≥ 90, Yellow (#F5A623) for score 80-89, Red (#E25950) for score < 80, Background #F7F8FA, Cards white with subtle shadow

- Typography: Inter or system font stack

- Components: shadcn/ui for consistency (Button, Card, Table, Tabs, Dialog, Progress, Badge)

- Responsive: Must work on laptop screens (1280px+); tablet support nice-to-have

## 8. API Endpoints

POST /api/auth/login — Email-based login POST /api/auth/logout — Logout

POST /api/menu/upload — Upload PDF/image, returns parsed menu data POST /api/menu/parse-confirm — Confirm/edit parsed menu data

POST /api/catalog/square — Fetch catalog from Square API POST /api/catalog/excel — Upload Excel catalog export GET /api/catalog/:id — Get cached catalog data

POST /api/grade — Run full grading (accepts menuId, catalogId, market, specialRequests) GET /api/grade/:id — Get grading report GET /api/grade/history — List past grading reports (paginated)

POST /api/export/pdf/:gradeId — Export report as PDF POST /api/export/excel/:gradeId — Export report as Excel

## 9. Square API Integration Details

### Required Scopes

- ITEMS_READ — Read catalog items, categories, modifier lists

- MERCHANT_PROFILE_READ — Read merchant info for display

### Key API Calls

POST /v2/catalog/search with body:

- object_types: ["ITEM", "CATEGORY", "MODIFIER_LIST"]

- include_related_objects: true

- limit: 100

### Pagination (CRITICAL)

The response includes a "cursor" field if there are more results. You MUST continue fetching until cursor is undefined/null. Document total counts at the end for verification.

### Data Normalization

Map Square catalog objects to our normalized format:

- ITEM → CatalogItem (extract name, description, variations from item_data.variations)

- CATEGORY → CatalogCategory

- MODIFIER_LIST → CatalogModifierList (extract modifiers from modifier_list_data.modifiers)

- Related objects provide the full variation/modifier details

## 10. Implementation Phases

### Phase 1: Foundation (Week 1-2)

Goal: Basic upload → parse → display pipeline

- Project scaffolding (Next.js, Tailwind, shadcn/ui, Prisma)

- Database schema & migrations

- Auth system (email allowlist)

- PDF upload & text extraction (pdf.js)

- Image upload & OCR (Tesseract.js)

- LLM integration for structured menu extraction

- Parsed menu preview UI with edit capability

- Basic layout & navigation

### Phase 2: Catalog Integration (Week 2-3)

Goal: Fetch/upload catalog data and normalize

- Square API client with full pagination

- Excel parser with column mapping

- Catalog data normalization

- Catalog preview UI

- Market selector (US/EU/AU)

- Special requests input

### Phase 3: Grading Engine (Week 3-4)

Goal: Core comparison and scoring logic

- Item matching engine (exact + fuzzy + LLM-assisted)

- Title Case validation

- Spelling check

- Variation validation (ordering, naming)

- Modifier validation (alphabetization, required-first, pricing, limits)

- Auto-add-to-check validation

- Price comparison

- Duplicate detection

- "Or" in item name detection

- Unit formatting validation

- Context-in-names check (LLM-assisted)

### Phase 4: Report & UI (Week 4-5)

Goal: Beautiful, actionable report output

- Summary dashboard with score cards

- Section score visualization (progress bars / radar chart)

- Item-by-item grades table (sortable, filterable, expandable)

- Issue lists (tabbed view)

- Category averages chart

- Top/bottom performers

- AI-generated recommendations

- Export to PDF

- Export to Excel

- Copy summary to clipboard

### Phase 5: Polish & Deploy (Week 5-6)

Goal: Production-ready, tested, deployed

- Error handling & edge cases

- Loading states & progress indicators

- Grading history page

- Performance optimization

- Testing (unit tests for grading logic, integration tests for API)

- Deploy to Vercel/Railway

- User documentation

- Share with BPO team for UAT

## 11. File Structure

menu-grading-tool/ ├── prisma/ │   └── schema.prisma ├── public/ ├── src/ │   ├── app/ │   │   ├── layout.tsx │   │   ├── page.tsx │   │   ├── login/page.tsx │   │   ├── grade/page.tsx (wizard steps 1-3) │   │   ├── grade/[id]/page.tsx (view report) │   │   ├── history/page.tsx │   │   └── api/ │   │       ├── auth/ (login, logout routes) │   │       ├── menu/ (upload, confirm routes) │   │       ├── catalog/ (square, excel routes) │   │       ├── grade/ (run grading, get report, history routes) │   │       └── export/ (pdf, excel routes) │   ├── components/ │   │   ├── ui/ (shadcn/ui components) │   │   ├── menu-upload.tsx │   │   ├── parsed-menu-preview.tsx │   │   ├── catalog-source-selector.tsx │   │   ├── catalog-preview.tsx │   │   ├── market-selector.tsx │   │   ├── special-requests.tsx │   │   ├── grading-wizard.tsx │   │   ├── report-summary.tsx │   │   ├── report-item-table.tsx │   │   ├── report-issues.tsx │   │   ├── report-charts.tsx │   │   ├── report-recommendations.tsx │   │   └── export-buttons.tsx │   ├── lib/ │   │   ├── db.ts │   │   ├── auth.ts │   │   ├── parsers/ │   │   │   ├── pdf-parser.ts │   │   │   ├── ocr-parser.ts │   │   │   ├── llm-menu-extractor.ts │   │   │   └── excel-parser.ts │   │   ├── square/ │   │   │   ├── client.ts │   │   │   ├── catalog-fetcher.ts │   │   │   └── normalizer.ts │   │   ├── grading/ │   │   │   ├── engine.ts (main orchestrator) │   │   │   ├── matcher.ts (item matching) │   │   │   ├── neatness.ts │   │   │   ├── organization.ts │   │   │   ├── accuracy.ts │   │   │   ├── thoroughness.ts │   │   │   ├── title-case.ts │   │   │   ├── spelling.ts │   │   │   ├── auto-add.ts │   │   │   ├── duplicates.ts │   │   │   ├── price-compare.ts │   │   │   └── modifier-validator.ts │   │   ├── ai/ │   │   │   ├── client.ts │   │   │   ├── prompts.ts │   │   │   └── context-checker.ts │   │   └── export/ │   │       ├── pdf-generator.ts │   │       └── excel-generator.ts │   ├── types/ │   │   ├── menu.ts │   │   ├── catalog.ts │   │   ├── grading.ts │   │   └── api.ts │   └── utils/ │       ├── fuzzy-match.ts │       ├── formatting.ts │       └── constants.ts (rubric weights, thresholds) ├── tests/ │   ├── grading/ (neatness, organization, accuracy, title-case, auto-add, duplicates, price-compare, modifier-validator tests) │   └── parsers/ (pdf-parser, excel-parser tests) ├── .env.example ├── next.config.js ├── tailwind.config.ts ├── tsconfig.json ├── package.json └── README.md

## 12. Environment Variables

DATABASE_URL=postgresql://user:pass@host:5432/menu_grading SQUARE_ACCESS_TOKEN=your_square_access_token SQUARE_ENVIRONMENT=production (or sandbox) OPENAI_API_KEY=your_openai_key ANTHROPIC_API_KEY=your_anthropic_key GOOGLE_VISION_API_KEY=your_google_vision_key (if using Google Vision for OCR) NEXTAUTH_SECRET=your_random_secret NEXTAUTH_URL=http://localhost:3000 ALLOWED_DOMAINS=squareup.com,block.xyz,bpofit.com

## 13. Key Business Rules (Reference)

### Title Case Rules

- Capitalize first letter of every word EXCEPT: of, with, and, the, a, an, in, on, at, to, for, or, but, nor

- First word always capitalized regardless

- Units abbreviated without spaces: 8oz, 250ml, 5lb

### Variation Rules

- Variations = mutually exclusive options with DIFFERENT prices

- Order: smallest → largest OR cheapest → most expensive

- Item name must NOT appear in variation name (e.g., item "Rice Bowl" → variation "Chicken" not "Chicken Rice Bowl")

- If each option has a unique description, make them separate items instead

### Modifier Rules

- Modifiers = optional customizations applied across variations

- Required modifier sets appear FIRST

- Options within sets are ALPHABETIZED

- Context must be included (e.g., "Chocolate Shake" not "Chocolate")

- Nested modifiers used when needed (e.g., Salad → Ranch/Balsamic)

- Pricing must match menu

- Min/max selections must be correct

### Auto-Add-to-Check Rules

| Market | Condition | Auto-Add |
| --- | --- | --- |
| US/EU | Drink item, no variations, no modifiers | YES |
| US/EU | Drink item with variations or modifiers | NO |
| US/EU | Non-drink item | NO |
| AU | ANY item, no variations, no modifiers | YES |
| AU | ANY item with variations or modifiers | NO |

### Duplicate Rules

- Duplicates are ONLY allowed when price and/or modifiers differ per service (Lunch vs Dinner)

- Must be named accordingly: "Caesar Salad - Lunch", "Caesar Salad - Dinner"

- Multi-location items should NOT be duplicated — enable at appropriate locations

### Item Naming Rules

- Must NOT contain the word "or" (split into separate items)

- Must include context (e.g., "Chocolate Shake" not "Chocolate")

## 14. Error Handling Strategy

| Error | User Message | Action |
| --- | --- | --- |
| PDF upload fails | "Failed to upload menu file. Please try again with a PDF or image file." | Show retry button |
| OCR returns low confidence (<30%) | "We couldn't read this menu clearly. Please upload a higher quality image or a text-based PDF." | Show retry + manual entry option |
| Square API auth fails | "Unable to connect to Square. Please verify the merchant ID and try again." | Show retry with help text |
| Square API pagination incomplete | "Warning: We may not have fetched all catalog data. Fetched X items so far. Retry?" | Show retry + proceed anyway option |
| Excel parse fails | "Unable to read the Excel file. Please ensure it's a valid .xlsx or .xls file." | Show retry + format requirements |
| No items matched between sources | "No matching items found between the menu and catalog. Please verify both sources." | Show side-by-side preview |
| LLM API fails | "AI analysis temporarily unavailable. Retrying..." | Auto-retry 3x, then show manual option |
| Grading takes >60s | Show progress bar with current step | "Analyzing neatness... Checking modifiers... Generating report..." |

## 15. Testing Strategy

### Unit Tests (Priority)

- Title case validation — edge cases: "Mac and Cheese", "8oz Filet", "Crème Brûlée"

- Auto-add logic — all market/variation/modifier combinations

- Price comparison — handle cents, rounding, missing prices

- Duplicate detection — exact match, fuzzy match, intentional duplicates

- Modifier validation — alphabetization, required-first ordering, nested modifiers

- Variation ordering — by size, by price, mixed

### Integration Tests

- PDF parsing pipeline — upload → extract → LLM → structured data

- Square API fetch — pagination, error handling, normalization

- Excel parsing — various column layouts, missing data

- Full grading pipeline — end-to-end with sample data

### Sample Test Data

Create 3 test menus:

- Perfect menu — should score 95-100

- Mediocre menu — should score 70-85 (some capitalization errors, modifier issues)

- Poor menu — should score <60 (many errors across all categories)

## 16. Future Enhancements (V2+)

- Batch grading — Upload multiple menus at once

- Historical trends — Track a merchant's menu quality over time

- Team leaderboard — Show QA scores by advocate

- Slack integration — Post grade summaries to team channels

- Auto-fix suggestions — One-click to generate corrected catalog

- Square API write-back — Apply fixes directly to the catalog

- Real-time collaboration — Multiple reviewers on same report

- Custom rubric editor — Allow team leads to adjust weights/thresholds

- SSO integration — Proper OAuth with Block identity provider

- Mobile-responsive — Full tablet/phone support for field techs

## 17. Reference Documents

| Document | URL |
| --- | --- |
| Menu QA Rubric (Google Sheet) | https://docs.google.com/spreadsheets/d/1qZB_T38D1zZg7qXUt6lhzD_QGXodwN1nH13fTRzeJxY/edit |
| Menu QA - Goose Convo | https://docs.google.com/document/d/1f3nd1nflS0Jl5U7s3lqFAL5GTYEd2sUogXiABNQNEkM/edit |
| Kyle and Matt Sync - G2 (Oct 2, 2025) | https://docs.google.com/document/d/1Xwiqz0qERDkjB30nMaCW4VADyfLOLuG9ojZDIJccgCM/edit |
| Menu Build Biweekly Review (Jan 8, 2025) | https://docs.google.com/presentation/d/11SWPbg5cw3at-egOBE0gAmptYdQ7v_QD8oUSkPEPlH4/edit |
| Menu Build Biweekly Review (Feb 19, 2025) | https://docs.google.com/presentation/d/16E81nVQrtgiHBd6CZs2c2j4SxUUCQlumMvhE6jzTa2Y/edit |
| GSO Capacity Model & BPO Activities | https://docs.google.com/spreadsheets/d/1Dh_uiErM1rttItHF5ht-9Jfko3B0cMsdq2uRFqWpiBs/edit |

## 18. Current Menu Grading Prompt (Full Reference)

This is the existing AI prompt that powers the current Goose-based menu grading workflow. The tool should replicate and improve upon this logic:

ROLE: You are an AI Menu QA Auditor responsible for parsing a menu from a PDF or image, comparing it against a Square catalog or Excel export, verifying structure, pricing, modifiers, variations, organization, and standards, and producing a graded QA report. Accuracy, completeness, and transparency are mandatory. Never assume or guess.

INPUT FLOW (FOLLOW IN ORDER):

- Request menu upload (PDF or image)

- Request comparison source (Square dashboard or Excel catalog export)

- If Square: Fetch catalog data using catalog API searchObjects with ITEM, CATEGORY, MODIFIER_LIST types, include related objects, limit 100. Follow pagination cursors until exhausted. Document total counts.

- If Excel: Request file upload

- Request special requests (AU market, specific formatting, etc.)

DATA EXTRACTION: Parse PDF/image to extract categories, items, descriptions, variations, prices, modifiers, organization. Normalize catalog data. Correct obvious spelling errors even if present in source.

CORE DEFINITIONS: Variations = Mutually exclusive options with different prices, ordered smallest to largest or least to most expensive. Item name must NOT appear in variation name. Modifiers = Optional customizations applied across variations. Required modifier sets appear first. Options are alphabetized.

GLOBAL STANDARDS: Title Case required. Units formatted correctly (8oz, 250ml). Items must not contain "or". Context must be included in names. Duplicate items allowed only for different services/pricing.

AUTO-ADD TO CHECK RULES: US/EU = Drinks without variations or modifiers = Y. AU = All items without variations or modifiers = Y.

MODIFIER & VARIATION VALIDATION (CRITICAL): Each item must have ONLY the modifiers shown on the menu. No missing or extra. Pricing must match. Limits must be correct. Nested modifiers used when required. Applied to correct items.

SCORING RUBRIC (PER ITEM): NEATNESS (10), ORGANIZATION (30), ACCURACY (40), THOROUGHNESS (20).

QA VERIFICATION RULES: NEVER make claims without complete data. Fetch ALL items using pagination. Document total counts. Verify every discrepancy before reporting.

COMPARISON WORKFLOW: 1. Fetch all Source A items. 2. Fetch all Source B items. 3. Match A to B. 4. Create Matched/Missing/Extra lists. 5. Verify each issue. 6. Report only verified issues.

FINAL RULE: Accuracy over speed. Never assume. Never report unverified findings.

## 19. Instructions for Claude 4.6 in Cursor

### Getting Started

- Create a new Next.js 14 project with TypeScript and App Router

- Install dependencies: tailwindcss, @shadcn/ui, prisma, @prisma/client, next-auth, pdfjs-dist, tesseract.js, xlsx, square, openai, fuse.js (fuzzy matching), recharts (charts), jspdf (PDF export)

- Set up Prisma with PostgreSQL schema matching the data models in Section 4

- Follow the phase plan in Section 10 — build foundation first, then layer on features

### Critical Implementation Notes

- NEVER skip pagination when fetching from Square API. Always follow cursors until null.

- NEVER assume data — if parsing confidence is low, flag it and ask for user confirmation.

- The rubric weights are sacred — do not change the scoring weights without explicit instruction.

- Auto-add rules differ by market — this is a common source of bugs. Test thoroughly.

- Title Case exceptions are specific — only the listed prepositions are lowercase.

- Variation naming — the item name must NOT appear in the variation name. This is a frequent error.

- All prices should be stored in cents (integers) to avoid floating-point issues.

- The grading engine should be modular — each scoring function should be independently testable.

- LLM calls should have fallbacks — if the AI is unavailable, degrade gracefully (skip AI-only checks, note them as "ungraded").

### Build Order Priority

- Get the grading engine logic working first (can test with hardcoded data)

- Then build the upload/parsing pipeline

- Then build the report UI

- Then add auth, history, and export

- Polish and deploy last

Document created: April 21, 2026 Author: Matt Hofer (via Goose) For: Claude 4.6 implementation in Cursor